ALFRISTON PARISH COUNCIL

TRAFFIC CALMING COMMITTEE

MINUTES

The Traffic Calming Committee was held on Monday 3rd July, 18:30 in the A.W.M.H.

Present:

Cllr Diana Monteath-Wilson, Alfriston Parish Council

Cllr Jen Watkins, Alfriston Parish Council

Cllr Stephen Rabagliati, Alfriston Parish Council

Cllr Stephen Shing, ESCC

Cllr David Greaves, Wealden District Council

Cllr Vanessa Rowlands, SDNPA and Cuckmere Valley Parish Council

Apologies:

Cllr Jon Spring, Alfriston Parish Council

In attendance:

Mrs Victoria Rutt – Alfriston Parish Council

4 members of the public were present.

Welcome

Cllr Monteath-Wilson welcomed everyone to the meeting. The first agenda item is to elect Chairman. Cllr Monteath-Wilson asked if there were any proposers.

Elect Chairman

Cllr Watkins proposed that Cllr Rabagliati, as Highways portfolio holder, should be Chairman. Cllr Monteath-Wilson seconded this. Cllr Rabagliati was appointed and took over as the Chair.

Cllr Rabagliati explained that the post-consultation report from East Sussex Highways [ESH] was published this afternoon after finally receiving permission to do so from ESCC. It is felt that it is a good time to review where we are with a completed design from ESCC for the following:

- Village wide 20MPH

- Gateways and buildouts

- Additional line painting/removal

- Additional weight limit signage

- The consultation also presented the concept of resurfacing the High Street, which is a conversation we now need to take forward, as ESCC have said that they will not be funding this.

Discuss and agree the TOR and membership of the meeting

Cllr Rabagliati explained that the terms of reference [TOR] were written and agreed in August 2019. He read out the existing TOR and all agreed that the remit still stands and will remain the same.

Cllr Rabagliati read out the current membership list from the TOR [shown in Appendix A] and explained that all those on the list had been invited. No response from Maria Caulfield MP and apologies received from Cllr Spring. Mr Parkinson has confirmed that Conserve Alfriston has lapsed he has asked to be retired from this committee. Clerk to get confirmation in writing from Mr Parkinson. Action 1.

Cllr Rabagliati asked if there is anyone else that should be on the membership.

Cllr Rabagliati proposed Mr Nick Beechey should join the membership as a member of the committee due to his knowledge and history with this long issue. This was seconded by Cllr Watkins. All members in attendance were asked and they all agreed unanimously. Mr Beechey was asked if he was happy to join the committee, to which he agreed.

Mr Nick Beechey joined the meeting as a member of the committee.

Mr Beechey asked if TOR point 2 is still valid now that Conserve Alfriston has lapsed. Cllr Rabagliati agreed that it feels that we can now strike it through but keep it on the TOR to show it has been achieved. Action 2.

Discussion on report following the public consultation

Cllr Rabagliati reported that he is happy that the consultation received an approval rate of 89% that included all the ideas presented. The response to the question regarding choice of three options for resurfacing was not very clear probably because it had been linked to the cost of repayment of a public loan.  Cllr Rabagliati reported that resurfacing from Waterloo Square up to The Star was the most popular, but the results were divided three ways. He explained that he considered that the Committee should now develop the ideas and explore funding options. The Committee would prefer to try and do this without the use of a Public Works Loan Board [PWLB] or a small loan if the majority can be obtained with grants and fundraising.

Cllr Rabagliati reported that resurfacing from Market Square to The Star was favoured in the Consultation, but the results were divided three ways. It was agreed that the committee need to determine which options to move forward with and to take to full Council for consideration and approval.

Cllr Rowlands said when she first came to this group in 2020, wasn’t the plan to break improvements up into different stages and do them sequentially, funding one at a time rather than doing all at the same time. Cllr Rabagliati stated that it would be good to do all at once but likely this would not be possible.

Mr Beechey pointed out that the lead member at ESCC will hopefully sign off the following which will be a great start;  20mph speed limit across the village, implementation of village gateways, double yellow line outside The Star, removal of the give way line in the village square. There will also be additional signage regarding HGV’s.

Cllr Rabagliati suggested that the committee might want to consider what can be done with the pavement kerbs. Could they be lowered or made higher? Mr Beechey said it is unlikely that ESCC would make them higher as that would hinder/prevent vehicles passing in the High Street. Cllr Rabagliati raised the prospect of shared space/removal of pavements altogether and extending the scope to reviewing and replacing bollards, saying the committee need to be ambitious as they can. Mr Beechey stated that ESCC had previously been very much against shared space, but that may have been due to certain individuals working against APC’s then committee and vested interests. It should not be a bar to asking again.

Cllr Rowlands said that if APC can ‘bank’ the installation of the 20mph zone, this should be considered a massive win for Alfriston. It was agreed though that you can’t just change the speed limit without changing the feel of the High Street/create a sense of place. Road surfacing will be key, an idea is having something that sounds and feels different when people drive on it. Cllr Rowlands suggested making it a pain to drive through, with plenty of pinch points.

Comments were made on the gateway, and it was agreed this should be a rural design, not the use of the white picket fence style gateway. The gateway will need to pass a road safety audit.

Mr Beechey suggested Cllr Rabagliati should sit down with Kelly Burr from ESH to discuss the different style of name plates available to APC. It should also be discussed again at APC whether they wish for any new name plates to show ‘twinned with Veules-les-Roses’. Clerk confirmed this will be put on July agenda. Action 3.

Mr Beechey raised a valid comment that Mr Karl Taylor made some years ago about the use of a coloured road surface: When the utilities dig the road up, it can look very messy quickly. If one uses a block type surface, it has to be reinstated as is and is easier to reinstate as is. Cllr Rowlands explained that Selborne in Hampshire have done it and have no kerbs, just a different coloured surface which looks great. Cllr Rabagliati said Alfriston would need to take in consideration that the. High Street is in a conservation area.

Funding was discussed and research into what grants are available should be undertaken. Cllr Rowlands said that it would be worth applying for CIL funding through SDNPA. To ensure success, SDNPA would need to see all the agreements are in place, planning permission if required, costings, permission from ESCC and other funding that is available for the project. It was discussed whether it would be worth paying a professional fundraiser to assist on this. It was agreed that this is something the committee should definitely research further.

Cllr Shing explained that it would be worth looking at the community match scheme which matches 50% of funds. Mr Beechey reminded the committee that at one of its first meetings a list of potential funding options was drawn up. This included but was not limited to CIL, ESCC match funding and PWLB. It was never intended that PWLB would be the only funding option. Clerk to find this list. Action 4.

Next steps

Mr Beechey stated it is important to have a detailed design for gateways in place before the lead member meeting. If ESCC have the visual design, they can put it thought the first stage safety audit. It was agreed that we should request that ESCC provide the funding for basic gateways, but that APC should top that up to allow us to implement a design that we wanted.

It was agreed that all members to do some research about funding options and road surfaces in the local areas.

Public Questions

Mr Harris suggested that it would be worth asking for funding from local residents and businesses who may wish to participate in fundraising.

Mrs Adcock wished the committee luck for everything. She feels that it is good to get the village on board and not go straight down the use of the PWLB. Mrs Adcock also reminded members that Ms Anna Franklin was instrumental in obtaining funding for the playground so would be worth liaising with her and following the same process of frequently updating the village to ensure there is still support.

Cllr Greaves asked if the committee have a figure in mind on how much everything will cost. Cllr Rabagliati could not be sure at this time but from past quotes, it will likely be around £300k.

Meeting ended 19:30.

Next meeting:

Monday 7th August, 18:30 – 19:30 in the AWMH.

Appendix A

TRAFFIC CALMING COMMITTEE

TERMS OF REFERENCE

Membership:

Chair and Vice Chair for Alfriston Parish Council

Highways Portfolio for Alfriston Parish Council

Strategic Planning for Alfriston Parish Council

Mr Neil Parkinson plus one other member for Conserve Alfriston

Mrs Vanessa Rowlands for Cuckmere Valley and SDNPA

Maria Caulfield MP

Cllr Stephen Shing, ESCC
Cllr David Greaves, WDC

Mr Nick Beechey, resident of Alfriston

Remit:

- To build consensus for, develop, seek funding and oversee the implementation of a village and valley wide package of sensitive traffic calming measures to address the needs of Alfriston and wider Cuckmere Valley.

- Using the Conserve Alfriston proposals, make recommendations to be progressed. This point has been achieved, as agreed at meeting on 10th July 2023.

- Establish costings and evaluate funding sources for the various proposals

- Present and seek approval

Report to:

The full Council of Alfriston Parish Council